East Boston Real Estate Data Pipeline

Project Plan & Jira Sprint Backlog

Version 1.0  |  April 2026  |  Status: Planning

# Project Overview

The goal of this project is to build a personal, self-hosted real estate data pipeline that aggregates MLS listing data, property records, ownership history, rental data, and price history into a single Postgres database — starting with East Boston (02128) and designed to expand to neighboring districts including Cambridge, Downtown Boston, and Roxbury.

Rather than relying on a single third-party data vendor, the pipeline will ingest from multiple sources to maximize coverage and data quality, with Analyze Boston as the foundational property universe and specialist sources layered on top.

## Core Goals

- Build a canonical property database for East Boston with a unique property_id per parcel

- Ingest and normalize data from multiple sources into one unified record per property

- Keep data fresh with automated, scheduled pulls tailored to each source's update frequency

- Detect and log all data changes over time (price changes, ownership transfers, listing status)

- Design for geographic expansion — adding new zip codes should require only config changes

## Key Design Decisions

- PostgreSQL + PostGIS as the database (geospatial query support, battle-tested)

- Prefect for pipeline orchestration and scheduling

- libpostal + USPS API for address normalization (the join key between all sources)

- Event log pattern for change history + materialized view for current state

- dbt for SQL transformations and data quality via Great Expectations

# Data Sources

| Source | Data Provided | Update Cadence | Cost |
| --- | --- | --- | --- |
| Analyze Boston | Parcels, assessments, ownership, permits | Annual (assessment) / Daily (permits) | Free |
| Suffolk Registry of Deeds | Deed transfers, mortgages, liens | Real-time at filing | Free (scrape) |
| MassGIS | Parcel boundaries, zoning, land use | Annual | Free |
| Rentcast API | Rental estimates, rent comps, market trends | Monthly | ~$100-200/mo |
| Redfin Data Center | Price trends, days on market, market stats | Monthly | Free |
| Redfin (listing scrape) | Active/sold listings, list price, DOM | Daily | ToS risk — use carefully |
| Warren Group (TBD) | MA sales transactions, mortgage data | Weekly | Paid — get quote |

# Pipeline Architecture

## Stage 1 — Bootstrap (Run Once)

- Download full Analyze Boston property assessment dataset

- Clean and normalize all addresses using libpostal + USPS standardization

- Assign a canonical property_id to every parcel

- Load into PostgreSQL as the master property table

- Run data quality validation — parcel counts, null checks, duplicate detection

## Stage 2 — Scheduled Enrichment Pulls

- Daily:

- Analyze Boston Permits API — detect new construction/renovation activity

- Redfin listing signals — detect listing status changes (new, pending, sold, delisted)

- Weekly:

- Suffolk Registry of Deeds — new deed filings → update ownership fields

- Warren Group (if subscribed) — recent sales transactions

- Monthly:

- Rentcast API — refresh rental estimates for all tracked zip codes

- Redfin Data Center CSVs — market-level price trends

## Stage 3 — Change Detection & History

- Every pull compares incoming values against what is currently stored

- Changed values are written to the event log table with a timestamp and source

- Master property table is updated to reflect current state

- Stale detection job flags any property not confirmed by its source within a configured window

## Freshness Strategy by Data Type

| Data Type | Source | Target Freshness | Pull Strategy |
| --- | --- | --- | --- |
| Property universe / parcels | Analyze Boston | Annual | Pull once, refresh every Jan |
| Building permits | Analyze Boston API | < 48 hours | Daily cron |
| Ownership / deed changes | Suffolk Registry | < 7 days | Weekly scrape/monitor |
| Active listing status | Redfin | < 24 hours | Daily pull |
| Sold prices | Registry + Warren | < 7 days | Weekly pull |
| Rental estimates | Rentcast | Monthly | Monthly pull |
| Market trend stats | Redfin Data Center | Monthly | Monthly CSV download |

# Known Risks & Pitfalls

| Risk | Description | Mitigation |
| --- | --- | --- |
| MLS Access Wall | Direct MLS (MLS PIN) requires broker sponsorship — no public API | Use Redfin as listing signal; explore Warren Group for sold data |
| Anti-Bot Policies | Zillow aggressively blocks scrapers (IP bans, CAPTCHAs, legal ToS) | Use Redfin instead of Zillow; never automate Zillow at scale |
| Address Deduplication | Same property arrives from 5 sources in 5 different formats | Normalize with libpostal + USPS before any join; build canonical property_id early |
| Unit-Level Complexity | 128 Paris St and 128 Paris St Unit 2 are different properties | Handle unit splitting in ETL from day one — do not defer this |
| Schema Drift | API providers silently change field names or drop fields | Great Expectations tests on every pull; Prefect alerts on failure |
| Data Coverage Gaps | Rentcast and other vendors may have thin data in East Boston micro-market | Validate data density before committing; supplement with free city data |
| Analyze Boston Lag | Assessment data is annual; ownership lags behind Registry of Deeds | Use Registry of Deeds as the authoritative ownership source, not Analyze Boston |

# Technology Stack

| Layer | Tool | Rationale |
| --- | --- | --- |
| Language | Python 3.11+ | Best ecosystem for data pipelines, API clients, and ETL |
| Database | PostgreSQL + PostGIS | Geospatial queries, rock-solid, supports SCD patterns |
| Orchestration | Prefect | Simpler than Airflow for solo dev; great scheduling + alerting |
| Transformations | dbt | Version-controlled, testable SQL transforms on top of raw data |
| Address Parsing | libpostal | Best-in-class open source address parser |
| Address Standardization | USPS Address API | Free, normalizes to USPS standard for reliable joins |
| Data Quality | Great Expectations | Catch schema drift and null explosions before data is corrupted |
| Hosting | Supabase or Railway | Managed Postgres, low ops overhead, easy to self-host later |

# Jira Sprint Backlog

Each sprint is scoped to approximately 2 weeks. Story points use a Fibonacci-like scale (1, 2, 3, 5, 8). Sprints are ordered by dependency — earlier sprints must be completed before later ones can begin.

## Sprint 0 — Research & Validation (Pre-Development)

Goal: Validate data sources before writing a single line of pipeline code. Touch the actual data, get API keys, and confirm what you're working with.

| Ticket ID | Story / Task | Type | Priority | Points |
| --- | --- | --- | --- | --- |
| RE-001 | Register for Analyze Boston API & download property assessment dataset | Task | High | 2 |
| RE-002 | Register for Rentcast API trial & pull 02128 zip code sample | Task | High | 2 |
| RE-003 | Pull Redfin Data Center CSVs for East Boston price trends | Task | Medium | 1 |
| RE-004 | Research Warren Group pricing & request a quote | Task | Medium | 1 |
| RE-005 | Document target property schema (what does the ideal property record look like?) | Task | High | 3 |
| RE-006 | Evaluate Suffolk Registry of Deeds for deed/ownership data accessibility | Research | Medium | 2 |
| RE-007 | Validate Rentcast data density & quality for East Boston (02128) | Research | High | 2 |

Definition of Done: You have seen real East Boston data from at least 3 sources, have API credentials in hand, and have a finalized property schema document.

## Sprint 1 — Infrastructure & Foundation

Goal: Postgres is running, schemas are designed, and the Python project is set up with address normalization working.

| Ticket ID | Story / Task | Type | Priority | Points |
| --- | --- | --- | --- | --- |
| RE-008 | Set up PostgreSQL database with PostGIS extension | Task | High | 3 |
| RE-009 | Design and create master property table schema | Task | High | 5 |
| RE-010 | Design event log / change tracking table schema | Task | High | 3 |
| RE-011 | Create materialized view for current property state | Task | Medium | 3 |
| RE-012 | Set up local Python project structure with virtualenv & dependencies | Task | High | 2 |
| RE-013 | Install and configure libpostal for address normalization | Task | High | 2 |
| RE-014 | Write address normalization utility (libpostal + USPS standardization) | Story | High | 5 |

Definition of Done: You can connect to the database, run libpostal on a sample address, and the schema DDL is committed to version control.

## Sprint 2 — Bootstrap Pipeline (Analyze Boston)

Goal: Analyze Boston data is fully loaded into Postgres as the canonical property universe for East Boston.

| Ticket ID | Story / Task | Type | Priority | Points |
| --- | --- | --- | --- | --- |
| RE-015 | Write Analyze Boston bulk property data downloader | Story | High | 5 |
| RE-016 | Build ETL pipeline: parse & normalize Analyze Boston property assessment CSV | Story | High | 8 |
| RE-017 | Assign canonical property_id to every parcel in master table | Task | High | 3 |
| RE-018 | Handle unit-level / multi-family address splitting (128 Paris St vs Unit 2) | Story | High | 5 |
| RE-019 | Write data quality tests for bootstrap load (Great Expectations) | Task | Medium | 3 |
| RE-020 | Validate: East Boston parcel count vs expected city records | Task | Medium | 2 |

Definition of Done: Every East Boston parcel has a property_id, a normalized address, and assessment data. Data quality tests pass.

## Sprint 3 — Enrichment Layer 1 (Rental + Market Data)

Goal: Rentcast rental estimates and Redfin market trend data are flowing into the database on a schedule.

| Ticket ID | Story / Task | Type | Priority | Points |
| --- | --- | --- | --- | --- |
| RE-021 | Build Rentcast API client (auth, rate limiting, retry logic) | Story | High | 3 |
| RE-022 | Write Rentcast rental estimate enrichment pipeline for 02128 | Story | High | 5 |
| RE-023 | Map Rentcast records to canonical property_id via address normalization | Story | High | 5 |
| RE-024 | Build Redfin Data Center CSV ingestion pipeline (price trends, market data) | Story | Medium | 3 |
| RE-025 | Set up Prefect for pipeline orchestration & scheduling | Task | High | 3 |
| RE-026 | Configure daily Analyze Boston permits API pull | Task | Medium | 2 |

Definition of Done: Prefect is running daily/monthly jobs, rental estimates exist for 02128 properties, and pipeline failures trigger alerts.

## Sprint 4 — Enrichment Layer 2 (Ownership + Listing Signals)

Goal: Ownership changes from the Registry of Deeds and listing status changes from Redfin are being detected and logged.

| Ticket ID | Story / Task | Type | Priority | Points |
| --- | --- | --- | --- | --- |
| RE-027 | Build Suffolk Registry of Deeds ownership change monitor (weekly pull) | Story | High | 8 |
| RE-028 | Write deed-to-property_id matching logic | Story | High | 5 |
| RE-029 | Update ownership fields in master table on new deed detection | Task | High | 3 |
| RE-030 | Build Redfin listing scraper / signal layer (listing status changes) | Story | Medium | 8 |
| RE-031 | Flag properties with changed listing status in event log | Task | Medium | 3 |
| RE-032 | Set up schema drift monitoring & alerting (Great Expectations + Prefect) | Task | Medium | 3 |

Definition of Done: When a property sells or is newly listed, the event is captured in the event log within the target freshness window.

## Sprint 5 — Hardening & Geographic Expansion

Goal: Pipeline is production-hardened, stale data is detected, and the system is proven to expand beyond East Boston.

| Ticket ID | Story / Task | Type | Priority | Points |
| --- | --- | --- | --- | --- |
| RE-033 | Build monthly Warren Group / sales price history ingestion (if subscribed) | Story | Medium | 5 |
| RE-034 | Build freshness dashboard: last updated per source per property | Story | Medium | 5 |
| RE-035 | Write stale data detection job (flag records not confirmed in X days) | Task | Medium | 3 |
| RE-036 | Parameterize all pipeline jobs for multi-geography support | Story | High | 5 |
| RE-037 | Add Cambridge (02139) as second geography & validate pipeline expansion | Story | Medium | 3 |
| RE-038 | End-to-end pipeline integration test: full run from bootstrap to enrichment | Task | High | 3 |

Definition of Done: Cambridge (02139) is live in the database, all pipelines have freshness monitoring, and the system runs unattended for 2 weeks without manual intervention.

# Immediate Next Steps

- Import this backlog into Jira — create an Epic per Sprint, Stories/Tasks from the ticket table

- Complete Sprint 0 research before any development begins

- Get a Warren Group quote this week — decision needed before Sprint 3

- Decide on hosting: Supabase (easiest) vs. self-hosted Postgres (most control)

- Set up a GitHub repo with the initial project structure before Sprint 1 begins

This document should be treated as a living plan. Update ticket estimates and scope after Sprint 0 research reveals actual data quality and API capabilities.